FULL STACK WEB DEVELOPMENT ¦ COURSE-BASED PROJECT REVIEW 1 Problem Statement ¦ Ideation ¦ Planning ¦ Tech Stack

Team 18 Review 1 report. Current delivery: a working React frontend with browser-local demo data. Files: Team18_Review1.docx and Team18_Review1_Presentation.pptx. Submission date: to be confirmed.

| Project title | Flash Sale E-commerce Page with Countdown & Stock Counter |
| --- | --- |
| Team number | 18 |
| Section / Batch | To be confirmed |
| Date of submission | To be confirmed |

| S.No | Team member name | Roll number |
| --- | --- | --- |
| 1 | M Nanith Reddy | 1602-24-733-091 |
| 2 | Sukka Bhuvaneshwar | 1602-24-733-070 |
| 3 | P William | 1602-24-733-130 |

1. Problem statement

Problem context and current implementation boundary.

Flash-sale shoppers must decide before an offer expires. They need clear prices, time remaining and available stock. A basic static product page cannot demonstrate changing availability. Unclear sale status can lead to failed or confusing purchase attempts. Mobile shoppers also need usable controls on small screens. The project combines a countdown, stock display and shopping bag. The current frontend simulates checkout without taking real payments. A future server must enforce shared inventory, prices and sale eligibility.

2. Objectives

Five objectives for the implemented frontend and its validation.

| No. | Objective |
| --- | --- |
| 1 | Display days, hours, minutes and seconds; show zero and disable purchases after expiry. |
| 2 | Show stock for all 8 demo products and prevent adding sold-out or excessive quantities. |
| 3 | Support searching, category filtering, sorting and saved products in the collection. |
| 4 | Complete bag review and simulated checkout with integer-cent totals and confirmation. |
| 5 | Verify responsive layouts, keyboard interaction, 15 frontend tests, lint and production build. |

3. Ideation

Concept comparison and the reason for selecting a focused flash-sale collection.

Concept selection We compared a static sale banner, a single-product countdown, a collection with stock counters, and a full marketplace. The collection offers a focused course project with meaningful React state and interaction. Selected concept: DROP, a curated flash-sale collection with a countdown, visible stock and a shopping bag. Current flow: browse the collection, inspect a product, choose quantity, review the bag and confirm a demo order. Frontend boundary: catalog, favorites and demo stock persist in this browser only. Future phase: replace the demo adapter with validated APIs and a transactional database. Why selected: a complete user journey with manageable scope and clear extension points.

3.1 Ideas considered

| No. | Idea | Advantages | Why chosen / rejected |
| --- | --- | --- | --- |
| 1 | Static sale banner | Quick to build | Rejected: does not demonstrate changing stock or checkout. |
| 2 | Single-product countdown | Clear timing focus | Rejected: limited browsing and reusable-component coverage. |
| 3 | Curated flash-sale collection | Time, stock and bag in one flow | Chosen: manageable scope and a complete frontend journey. |
| 4 | Full multi-vendor marketplace | Broad commerce features | Rejected: accounts, sellers and payments exceed this phase. |

4. Scope and features

All listed interface features are implemented with illustrative browser data.

| No. | Feature | Priority | Description |
| --- | --- | --- | --- |
| 1 | Sale countdown | Must-have | Persistent demo deadline; upcoming and expired states. |
| 2 | Stock counter | Must-have | Remaining quantity and sold-out controls per product. |
| 3 | Product collection | Must-have | Images, prices, discounts and product details. |
| 4 | Bag and quantities | Must-have | Add, remove, bounded quantities and clear totals. |
| 5 | Simulated checkout | Must-have | Pending, validation, confirmation and demo stock updates. |
| 6 | Search and sorting | Good-to-have | Category filters, search, sort and empty-state recovery. |
| 7 | Saved finds and accessibility | Good-to-have | Persistent favorites, keyboard focus and reduced motion. |

4.1 Similar existing solutions

Reference examples: Amazon Lightning Deals, Flipkart Offers Store and Xiaomi Flash Sale.

| No. | Existing solution | What it offers | How this project differs |
| --- | --- | --- | --- |
| 1 | Amazon Lightning Deals | Offers that run for a limited period | A smaller educational collection with no real payment. |
| 2 | Flipkart Offers Store | Sale offers and promotional collections | A focused countdown, stock and bag interaction demo. |
| 3 | Xiaomi Flash Sale | Scheduled product purchase offers | An illustrative multi-category catalog for frontend learning. |

5. Planning

Review dates await the faculty schedule. Responsibilities below are proposed.

| Milestone | Target date | Responsible member |
| --- | --- | --- |
| Review 2: UI/UX and front end | Faculty date pending | Team 18; frontend ready for review |
| Review 3: Back end, integration, deployment | Future phase; date pending | Proposed: Sukka Bhuvaneshwar and team |
| Final presentation | Faculty date pending | All members; integrated demo and explanation |

5.1 Work distribution

| No. | Member | Responsibilities |
| --- | --- | --- |
| 1 | M Nanith Reddy | Proposed: layout, shared React components and frontend integration. |
| 2 | Sukka Bhuvaneshwar | Proposed: catalog, countdown, stock state and future API planning. |
| 3 | P William | Proposed: bag, checkout tests, accessibility checks and review material. |

5.2 Risks and mitigation

| No. | Possible risk | Mitigation |
| --- | --- | --- |
| 1 | Countdown drift or expiry errors | Derive remaining time from timestamps; clamp to zero and clean up timers. |
| 2 | Stale stock or invalid quantities | Validate the demo bag; use database transactions in the future server. |
| 3 | Layout and integration regressions | Use responsive checks, frontend tests, lint and a repeatable production build. |

6. Tech stack chosen

Implemented tools and planned future backend technologies are distinguished below.

| Layer | Technology | Reason |
| --- | --- | --- |
| Front end | React, Vite, JavaScript, CSS | Implemented: reusable components and fast local development. |
| Back end | Planned: Node.js and Express | Future phase: validate requests and enforce sale rules. |
| Database | Current: localStorage; planned PostgreSQL/Prisma | Browser demo persistence now; shared transactional data later. |
| Hosting / deployment | Local Vite preview; hosting not deployed | Review the interface locally before selecting a hosting service. |
| Version control | Git and GitHub | Track source changes and share the public project repository. |
| Design tools | Taste, Impeccable and DESIGN.md | Guide typography, responsive layout and consistent interaction states. |
| Other tools | Vitest, Testing Library, ESLint, Prettier | Automate interaction checks and maintain readable frontend code. |

6.1 Architecture overview

Current browser architecture and the planned backend extension.

CURRENT FRONTEND React components and hooks ↓ Asynchronous demo service adapter ↓ Catalog + localStorage: deadline, stock, bag, saved items and demo orders FUTURE EXTENSION React → Express REST API → Prisma → PostgreSQL The server will own prices, sale time and shared inventory.

Links

| GitHub repository link | https://github.com/Nanith-tech/flash-sale-ecommerce-team18 |
| --- | --- |
| Google Drive link (mockups / prototypes) | Not provided; project views are included in the presentation. |
| Figma link (optional) | Not used; design decisions are recorded in DESIGN.md. |